MVP Feature List

Daftar Fitur MVP KomunaID

| Nama PT | PT Komuna Digital Indonesia |
| --- | --- |
| Brand Utama | KomunaID |
| Platform | Komuna.id |
| Layanan | Komuna Studio, Komuna Activation, Komuna Partner, Komuna Space, Komuna Insight |
| Dokumen | KOM-MVP-03 |
| Versi | Draft v1.0 |
| Tanggal | 05 Juli 2026 |
| Status | Dokumentasi MVP - untuk validasi internal |

# 1. Ringkasan Dokumen

Dokumen ini merinci fitur MVP KomunaID berdasarkan modul, prioritas, dan aktor pengguna agar tim produk, desain, dan engineering memiliki acuan implementasi yang sama.

Prinsip MVP MVP KomunaID difokuskan pada validasi ekosistem inti: individu menemukan komunitas/kegiatan, komunitas mengelola profil dan event, serta admin menjaga kualitas, keamanan, dan data dasar platform.

# 2. Konteks Produk

| Area | Keterangan |
| --- | --- |
| Masalah inti | Informasi komunitas, kegiatan, brand partner, dan venue masih tersebar sehingga discovery, validasi, dan kolaborasi tidak efisien. |
| Target pengguna awal | Individual/Member, Community Owner/Admin, Organization Owner/Admin, Partner Admin/Sponsor Representative, Super Admin/Platform Admin. |
| Nilai utama | Satu platform untuk menemukan komunitas dan kegiatan yang relevan, aktif, terpercaya, dan mudah diakses. |
| Batasan MVP | Fokus pada discovery, profil, event, membership, proposal kolaborasi dasar, moderasi, dan analytics awal. Fitur pembayaran, marketplace kompleks, dan mobile native masuk fase lanjutan. |

# 3. Output yang Dihasilkan

Daftar fitur MVP

Prioritas MoSCoW

Aktor pengguna

Catatan implementasi modul

# 4. Feature Prioritization Method

| Prioritas | Definisi |
| --- | --- |
| Must Have | Wajib ada untuk MVP bisa diuji dan dirilis terbatas. |
| Should Have | Penting untuk kualitas MVP, tetapi masih bisa dirilis bertahap. |
| Could Have | Menambah nilai, namun tidak menghambat validasi inti. |
| Won't Have | Tidak masuk MVP dan dipindahkan ke fase lanjutan. |

# 5. MVP Feature List

| ID | Feature | Deskripsi | Prioritas | Aktor |
| --- | --- | --- | --- | --- |
| AUTH-01 | Authentication & Role Access | Register, login, logout, reset password, role-aware redirect | Must Have | Semua |
| USER-01 | Member Profile | Profil, kota, minat, bio, avatar, preferensi aktivitas | Must Have | Member |
| DISC-01 | Community Directory | Daftar komunitas dengan pencarian dan filter minat/kota/kategori | Must Have | Member |
| DISC-02 | Event Discovery | Daftar event, detail event, status kuota, CTA daftar | Must Have | Member |
| COMM-01 | Create Community | Owner membuat komunitas dengan data dasar dan submit approval | Must Have | Community Owner |
| COMM-02 | Community Profile | Halaman profil komunitas berisi deskripsi, kategori, lokasi, sosial, event | Must Have | Member/Community |
| COMM-03 | Membership Request | Member join komunitas; owner/admin approve/reject | Should Have | Member/Community |
| EVT-01 | Event Management | Community/organization membuat, mengedit, publish/unpublish event | Must Have | Community/Organization |
| EVT-02 | Event Registration | Member mendaftar event, mendapatkan status, dan notifikasi | Must Have | Member |
| ORG-01 | Organization Profile | Owner organisasi membuat profil organisasi dan kegiatan | Should Have | Organization |
| PART-01 | Partner Profile | Partner membuat profil brand/mitra dasar | Should Have | Partner |
| COL-01 | Collaboration Request | Partner/sponsor mengirim proposal kolaborasi ke komunitas/organisasi | Should Have | Partner/Community |
| SPACE-01 | Venue Listing Basic | Daftar venue sederhana untuk referensi komunitas | Could Have | Community/Space |
| ADMIN-01 | Approval Dashboard | Admin review komunitas, organisasi, partner, event, dan laporan | Must Have | Admin |
| ADMIN-02 | Category Management | Admin mengelola kategori komunitas, event, dan minat | Must Have | Admin |
| MOD-01 | Report & Moderation | User melaporkan konten/event/komunitas, admin menindaklanjuti | Should Have | Semua |
| NOTIF-01 | Notification Center | Notifikasi status join, event, approval, dan proposal | Should Have | Semua |
| ANLY-01 | Basic Analytics | Dashboard angka pengguna, komunitas, event, registrasi, kolaborasi | Should Have | Admin/Analyst |
| AUD-01 | Audit Log | Pencatatan perubahan penting dan tindakan admin | Must Have | Admin/System |
| CMS-01 | Community Posts | Komunitas mempublikasikan update sederhana | Could Have | Community |

# 6. Dependency Ringkas

| Feature | Dependency |
| --- | --- |
| Community Directory | Communities active, categories active, indexing search fields. |
| Event Registration | Event published, member login, quota/registration status valid. |
| Collaboration Request | Partner approved, target community/organization active. |
| Admin Approval | Entity status workflow, audit log, notification event. |
| Analytics | Data event, registration, community, user activity sudah tercatat. |