MVP Backlog

Backlog Implementasi MVP KomunaID

| Nama PT | PT Komuna Digital Indonesia |
| --- | --- |
| Brand Utama | KomunaID |
| Platform | Komuna.id |
| Layanan | Komuna Studio, Komuna Activation, Komuna Partner, Komuna Space, Komuna Insight |
| Dokumen | KOM-MVP-06 |
| Versi | Draft v1.0 |
| Tanggal | 05 Juli 2026 |
| Status | Dokumentasi MVP - untuk validasi internal |

# 1. Ringkasan Dokumen

Dokumen ini menyusun backlog MVP KomunaID dalam bentuk epic, task, prioritas, estimasi, sprint, dan owner sehingga dapat langsung dipakai untuk sprint planning.

Prinsip MVP MVP KomunaID difokuskan pada validasi ekosistem inti: individu menemukan komunitas/kegiatan, komunitas mengelola profil dan event, serta admin menjaga kualitas, keamanan, dan data dasar platform.

# 2. Konteks Produk

| Area | Keterangan |
| --- | --- |
| Masalah inti | Informasi komunitas, kegiatan, brand partner, dan venue masih tersebar sehingga discovery, validasi, dan kolaborasi tidak efisien. |
| Target pengguna awal | Individual/Member, Community Owner/Admin, Organization Owner/Admin, Partner Admin/Sponsor Representative, Super Admin/Platform Admin. |
| Nilai utama | Satu platform untuk menemukan komunitas dan kegiatan yang relevan, aktif, terpercaya, dan mudah diakses. |
| Batasan MVP | Fokus pada discovery, profil, event, membership, proposal kolaborasi dasar, moderasi, dan analytics awal. Fitur pembayaran, marketplace kompleks, dan mobile native masuk fase lanjutan. |

# 3. Output yang Dihasilkan

Backlog implementasi

Prioritas dan estimasi

Sprint plan awal

Definition of Done

# 4. Sprint Plan Awal

| Sprint | Fokus |
| --- | --- |
| Sprint 1 | Auth, RBAC, member profile, setup repo dan database awal. |
| Sprint 2 | Discovery komunitas/event dan create community. |
| Sprint 3 | Event management, registration, membership request. |
| Sprint 4 | Admin approval, category, report & moderation. |
| Sprint 5 | Organization, partner, collaboration request. |
| Sprint 6 | Notification, analytics, audit, QA, seed data, release readiness. |

# 5. Product Backlog

| Epic | Backlog Item | Priority | Point | Sprint | Owner |
| --- | --- | --- | --- | --- | --- |
| Epic Auth & RBAC | Implement database roles and permissions | Must | 3 | Sprint 1 | Backend |
| Epic Auth & RBAC | Build register/login/reset password UI | Must | 5 | Sprint 1 | Frontend |
| Epic Auth & RBAC | Add middleware route guard per role | Must | 3 | Sprint 1 | Backend |
| Epic Profile | Build member profile form and interest selector | Must | 5 | Sprint 1 | Frontend |
| Epic Discovery | Build community directory with search/filter/pagination | Must | 8 | Sprint 2 | Frontend/Backend |
| Epic Discovery | Build event list and event detail page | Must | 5 | Sprint 2 | Frontend |
| Epic Community | Create community form and approval status | Must | 5 | Sprint 2 | Frontend/Backend |
| Epic Community | Community detail page with profile, event, social links | Must | 5 | Sprint 2 | Frontend |
| Epic Community | Community members and join request workflow | Should | 8 | Sprint 3 | Backend/Frontend |
| Epic Event | Event CRUD with publish/unpublish | Must | 8 | Sprint 3 | Backend/Frontend |
| Epic Event | Event registration and status management | Must | 5 | Sprint 3 | Backend/Frontend |
| Epic Admin | Admin dashboard approval queue | Must | 8 | Sprint 4 | Frontend/Backend |
| Epic Admin | Category management | Must | 3 | Sprint 4 | Backend/Frontend |
| Epic Moderation | Report abuse form and admin queue | Should | 5 | Sprint 4 | Backend/Frontend |
| Epic Partner | Partner profile setup | Should | 5 | Sprint 5 | Backend/Frontend |
| Epic Partner | Collaboration request form and status tracking | Should | 8 | Sprint 5 | Backend/Frontend |
| Epic Organization | Organization profile and event management | Should | 8 | Sprint 5 | Backend/Frontend |
| Epic Notification | Notification center and events | Should | 5 | Sprint 6 | Backend/Frontend |
| Epic Analytics | Basic admin analytics cards | Should | 5 | Sprint 6 | Backend |
| Epic Audit | Audit log model and admin view | Must | 3 | Sprint 6 | Backend |
| Epic QA | Acceptance test matrix per role | Must | 5 | Sprint 6 | QA |
| Epic Release | Seed data and demo scenario | Must | 3 | Sprint 6 | Product/Backend |
| Epic Release | Deployment checklist and rollback plan | Must | 5 | Sprint 6 | DevOps |

# 6. Definition of Done

Kode sudah direview dan tidak ada blocker.

Migration dan seed data terkait tersedia.

Acceptance criteria pass di environment staging.

RBAC test untuk role terkait lulus.

Error state dan empty state tersedia.

Dokumentasi endpoint/schema diperbarui.